Hypercare Plan

AI Applications on Microsoft Azure — engagement template

| Document owner | Delivery lead |
| --- | --- |
| Version | 1.0 (template) |
| Last updated | yyyy-mm-dd |
| Status | Draft |

# Table of contents

1. Duration & window

2. Team & rota

3. Daily cadence

4. Weekly cadence

5. KPIs to track

6. Incident handling

7. Change control

8. Exit gate

9. Handover at exit

10. Sign-off

# Duration & window

Start date, end date, daily working hours, time zone, weekend coverage.

# Team & rota

Your engineers, customer engineers shadowing, escalation tree, Microsoft support plan.

# Daily cadence

15-min standup, KPI snapshot, action log update.

# Weekly cadence

1-hour steerco: KPIs vs. SLO, open incidents, change requests, exit-gate readiness.

# KPIs to track

Availability vs. SLO, p95 latency, RAG/model quality on eval set, content filter / abuse signals, cost vs. budget, incident count by severity.

# Incident handling

Tighter response-time SLAs than BAU; align to runbook.

# Change control

Restricted: only blocking fixes; document exceptions process.

# Exit gate

14 consecutive days without a Sev-1, all Sev-2s closed, SLOs met, customer on-call handled at least one real incident unaided.

# Handover at exit

Formal sign-off, BAU transition, retrospective with lessons learned filed.

# Sign-off

Customer sponsor:

Engagement lead: